eManifest Pilot Project

Open Issues for Discussion

Version 2.1

Date: 13/02/2017

Document History

| Version | Date | Changes | Prepared |
| --- | --- | --- | --- |
| 1.0 | 30/05/2016 | Initial version | EMSA |
| 1.1 | 27/06/2016 | Update following eManifest meeting of 7 June | EMSA |
| 2.0 | 19/12/2016 | Update for project phase 2 | EMSA |
| 2.1 | 13/02/2017 | Changes from eManifest meeting 9 February 2017 | EMSA |

Table of Contents

1.	Introduction	3

2.	Required Action	3

3.	Open Issues	3

3.1	Message Standards – Inclusion of EDIFACT	3

3.2	Timing for submitting eManifest data	4

3.3	Updating of Customs formalities	4

3.4	Reporting by different data providers	4

3.5	National Requirements	5

3.6	Decisions by Authorities	5

3.6.1	Port Clearance models	5

3.6.2	Feedback from Customs authorities	6

3.7	Re-use of data	6

3.8	Confidentiality and liability issues	6

3.9	Character sets	7

3.10	Reporting of dangerous and polluting goods	7

# Introduction

This document lists the open issues based on the eManifest Business Rules and the related System Requirements Specifications for the European Maritime Single Window (EMSW). Where necessary, references to the respective business rules or system requirements have been included for ease of reference. These open issues require further analysis and discussion with Member States and Industry representatives.

The document first describes the open issue to be considered and then provides a proposal and possible implementation scenario.

# Required Action

Member States and Industry representatives are required to provide their feedback on the identified open issues and if necessary propose additional solutions

# Open Issues

## Message Standards – Inclusion of EDIFACT

Issue: The NSW prototype developed by EMSA and which is used as the basis for the EMSW prototype uses XML messages based on ISO 28005 standard. However, both Member States and Industry representatives stressed that a large percentage of particularly the container ship operators use messages based on EDIFACT.

Status: A prerequisite to successfully complete this task is the harmonisation of EDIFACT messages and the mapping of the EMSW data set with the harmonised EDIFACT messages. A co-operative approach by all parties is necessary for the establishment of common harmonised EDIFACT messages. The Commission and EMSA are analysing how to define a harmonised EDIFACT message in accordance with internationally accepted standards. A meeting with WCO, UN/CEFACT and ISO took place on 19 May 2016 to define a common approach and the best way forward. Following that meeting work has been carried out with UN/CEFACT and with WCO:

- Message structures based on the WCO Data Model have been elaborated with the support of a WCO expert. This resulted in a Message Implementation Guide for the EMSW prototype encompassing all reporting formalities covered by the prototype, including the eManifest. Message structures in both XML and EDIFACT (GOVCBR message) formats are provided. DG TAXUD analysed the MIG to ensure that it complies with the  EUCDM. The MIG was approved by both DG MOVE and DG TAXUD on 4 November 2016.

- EMSA performed a mapping of the EMSW dataset with the EDIFACT messages from the IMO FAL Compendium (FAL.5/Circ.40 of 4 July 2013), such as CUSREP, CUSCAR, INVRPT, PAXLST, IFTDGN and BERMAN. A meeting with the Transport and Logistics Domain group of UN/CEFACT was arranged on 5 July 2016 with the objective of setting up a working group to continue the work of EMSA and map the EMSW dataset with all relevant EDIFACT messages. At a meeting on 30 January 2017 with EMSA and the Commission, UN/CEFACT considered that such work should wait for the outcome of the revision of the IMO Compendium, which should start if it is agreed by FAL 41 in April 2017. The approach was confirmed at the eManifest Group meeting of 9 February 2017.

Schedule: EMSA will implement the system interfaces applying the WCO Data Model MIG (XML and EDIFACT) as soon as at least one project participant is willing to test them.

.

## Timing for submitting eManifest data

Issue: There is no legislation at EU level that regulates the submission of the eManifest but this may exist at national level. There is however EU legislation which establishes timeframes within which the individual formalities should be completed. From the customs perspective, the timeline of formalities is as follows (Ref: Business Rule 23 and SRS 5.1.2):

- Arrival Notification – upon arrival of the means of transport;

- Presentation Notification – immediately upon the arrival of goods at the designated customs office or any other place designated or approved by the customs authorities or in the free zone

- Temporary Storage - Non-Union goods shall be in temporary storage from the moment they are presented to customs (similar to Presentation Notification). The temporary storage declaration shall be lodged at the latest at the time of the presentation of the goods to customs.

Status: The data provider will be able to submit the notification with general cargo information and indicated customs formalities. In addition to this, a process to close cargo formalities will be added. The prototype will not check whether the cargo declarations are submitted in time but will check if the mandatory information has been completed. The data provider will not be able to submit the Notification with the indicated customs formalities before all the corresponding data elements are completed correctly. The data provider will send the Notification once all the required information is completed.

Schedule: Further developments to monitor the time limits would be carried out at a later stage following the outcome of the discussion on the business rules and depending on feedback received from Member States and industry representatives.

## Updating of Customs formalities

Issue: Amending or updating the eManifest is a complex issue. The procedures for amendments of customs formalities are inscribed in Customs legislation, e.g. the provisions for Amendment and invalidation of a temporary storage declaration are laid down in Article 146 of the UCC. Amendment of arrival and presentation notifications is not envisaged. Neither is it envisaged for the Customs Goods Manifest (CGM). (Ref: Business Rules 18 and SRS section 5.3.1)

Status: In phase 1, the EMSW will not allow updating any cargo data element that form part of the customs formalities. Updating other data elements of the Notification will be allowed.

Schedule: The Commission and EMSA shall assess how amendments to customs specific data could be addressed in the EMSW during phase 2 for possible implementation in phase 3.

## Reporting by different data providers

Issue: Ship data providers are responsible to submit notifications to the EMSW. There may be more than one ship data provider who is authorised to submit data in respect of a ship call in a port. It is important to ensure the protection of commercial sensitive data. (Ref: Business Rule 14 and SRS section 5.1.5)

Status: In order to address the confidentiality and liability issues, it is proposed to apply the following solution:

By default only one data provider organisation is allowed to submit Notifications for the same ship arrival or departure. This organisation is identified by the system as the “ship data provider organisation” for that notification.

That ship data provider organisation may identify cargo data provider organisations which are allowed to complement the notification with additional cargo consignments. Each cargo data provider organisation will only be allowed to view and update its own cargo consignments. The ship data provider organisation or other cargo data provider organisations will not be allowed to see or update these cargo consignments.

There may therefore be for a unique notification:

One ship data provider organisation, and

Several cargo data provider organisations. Each cargo data provider may be the source of one or several cargo consignment.

Schedule: The solution above will be implemented in phase 2 of the project.

## National Requirements

Issue: The eManifest project will define the maximum data set to cover the eManifest formalities. The EMSW is configurable in accordance with national legislation to only consider a part of the data set. This issue shall be further analysed to cover the real operational needs. A difficult task will be to identify the inventory of national requirements, for which the assistance of the Member States will be requested (for port formalities). For customs formalities, the data requirements are laid down in the UCC Delegated Act (2015/2446) Annex B, Title I, Chapter 3, Section 1 "Data Requirements Table" (Ref: Business Rule 21 and 22 and SRS 4.1, 6.3).

Status: In phase 1, the eManifest will be developed with information required at EU level, as identified in the annex of the Business Rules document. The identification of the data elements which are supported by the EMSW and required by a Member State will be done through configuration by the National EMSW Administrator. The National EMSW Administrator will activate or deactivate individual data elements within the list of all data elements supported by the EMSW.

Schedule: It is not expected that there would be national data requirements for customs purposes because Customs formalities  and the maximum data sets are defined in the UCC. The EMSW would include all the data elements required by the formalities included in the eManifest. National data requirements may be required by other authorities. Therefore, the discussion on this subject would continue within the Single Window sub-group of the High Level Steering Group for the Governance of the Digital Maritime System and Services. It is important that when proposing additional data elements Member States assess their added value. Ideally only data elements required by a number of Member States are considered for inclusion in the EMSW. These data elements will be added to the maximum data set supported by the EMSW once harmonised. The validation by the shipping industry will improve the quality of this inventory.

## Decisions by Authorities

### Port Clearance models

Issue: The EMSW supports the port clearance process applied at the arrival of the ship in port and, where applicable, at the departure of the ship from the port. Two port clearance models would be envisaged:

Silent clearance: Acknowledgement messages are only communicated when the Notification is rejected by the port clearance authority(ies). The Notification is considered by default as accepted once received by the EMSW (with a positive receipt).

Systematic clearance: Acknowledgment messages are always communicated to the data provider regardless of the decision taken by the authorities (acceptance or rejection).

Status: In phase 1, the EMSW will apply the systematic clearance model for all Notifications received.

Schedule: During phase 1 tests, Member States noted that they have different port clearance model. For phase 2, EMSA would assess how the EMSW may be further improved to allow configuring the clearance model per Member State. The clearance model would then be configured by the National EMSW Administrator and would be the same for all ports in the Member States.

### Feedback from Customs authorities

Issue: The EMSW acts as a two way communication where authorities may report back their decisions, with respect to port clearance notifications, or provide comments (e.g. request for additional information or clarifications). It is important to assess what kind of customs feedback may be provided by Customs authorities in response to the submission of cargo formalities (Ref: Business Rule 28 and SRS sections 3, 5.2.3).

Status: In phase 1, the EMSW will address the port clearance and simple textual feedback from customs authorities.

Schedule: In Phase 2, the EMSW will offer the possibility to record a customs feeback per individual customs formality. If several customs formalities are reported for an individual consignment, a distinct customs feedback will be provided for each individual formality. Customs feedback will only be expected for cargo consignments with  customs formalities (cargo consignments with no customs formalities will not be subject to customs feedback). There will therefore be none, one or several customs feedback per consignment.

The customs feedback will include the following information per customs formality:

A status (“accepted” or “not accepted”) which will indicates whether the customs formality is accepted by the customs authority,

An MRN number defined by the customs authority, where relevant, and

A textual comment from the customs authority.

## Re-use of data

Issue: One of the objectives of the pilot project is to assess whether the re-use of data at EU level can minimise the reporting obligations for ships trading between EU ports, and what would be the implications related to liability and data protection. The re-use of data at EU level will be relevant once the departure notifications are identified. (Ref: Business Rule 19, and SRS 5.3.3)

Status: During project phase 1, the EMSW user interface will allow data providers to re-use Notifications previously submitted in the EMSW for other calls of the same ship in the same country or in others in order to prepare new Arrival Notifications. Re-use of data will be limited to data providers of the same agency. The respective data provider will have to confirm or amend the information before submitting it to the EMSW. To avoid duplication it is recommended that these agencies would be those who are already recognised as Economic Operators by customs authorities and which could be identified with an EORI number. In order to allow re-using data between EU ports, the project will introduce the possibility of creating data provider agencies operating in more than one country. Re-using cargo data will not be possible, at least not  in project phase 1.

Schedule: Preparatory work should commence during phase 1 and 2 to identify departure cargo formalities and their usage, for example, Transit (using an electronic transport document), submission of CGM for non-authorised users at the port of departure (to be passed to PoUS for assigning the MRN). In addition the project will assess the need for information in respect of all cargo on-board and which can be re-used in other ports along the route of the ship. Feedback about the current practice and operations of the national systems is expected from MS. Possible solutions proposed will be implemented in phase 3 of the project.

## Confidentiality and liability issues

Issue: Issues related to confidentiality and responsibility for accuracy of cargo data have to be considered. Cargo data is considered as commercially sensitive data. Therefore, access to such information has to be strictly regulated, to prevent unauthorised access. Likewise, when the SSN system is used to exchange information between Member States the possibility to retrieve information from SSN for further re-use (refer to section 3.7) or update (refer to section 3.4) should be limited to the parties that are defined as authorised for such access. (Ref: Business Rule 32 and SRS section 5.3)

Status: In phase 1, access to and re-use of Notification data will be limited to data providers of the same agency.

Schedule: In phase 2, access and re-use of notification data will be extended to complementary organisations as introduced in sections 3.4 above.

## Character sets

Issue: Member States may use different character sets. The content of the Notification submitted by the ship data provider in the EMSW, including the eManifest, is described using structured data in alpha-numeric characters (Ref: Business Rule 20).

Status: The user interface of the EMSW may be translated into any language. Several character sets are supported. In terms of the XML messages, the character set is not defined by the system and this may cause issues when data is exchanged between Member States and when the sender uses a different character set than the receiver

Schedule: The technical solution would imply upgrading the EMSW Prototype to support the UTF-8 character encoding, which is capable of encoding all possible characters. Such technical solution will be assessed by EMSA.

## Reporting of dangerous and polluting goods

Issue: The notification of dangerous or polluting goods (DPG) carried on board (which includes FAL form 7) is not included in the scope of the eManifest because some MS and industry representatives indicated that they did not combine DPG and cargo details and separate messages are currently created in their NSW. The main reason provided is that DPG and cargo details are generally reported by different data providers. At the eManifest meeting of 25/10/2016, some participants enquired whether the dangerous or polluting goods details could be considered for inclusion in the eManifest as an additional formality since the advantage of the eManifest lies in reducing the burden for traders

Status: In the EMSW Prototype DPG details are reported per cargo consignment along with the cargo details. This approach allows that all data is only reported once in the EMSW. It has the drawback that DPG details and cargo details of a cargo consignment have to be reported by ship data providers of the same organisation.

Schedule: The eManifest Group meeting of 9 February 2017 concluded that the default option would be that DPG is treated distinctly from cargo data, and that there would be a provision to re-use cargo data. The impacts on the EMSW Prototype will be assessed by EMSA.